|  |  |  |  |
| --- | --- | --- | --- |
| Priority | Sprint | To Do List | Status |
| Required | 1 | To set-up Git-Hub project | Done |
| Required | 1 | To get project to build to self-contained JAR with Maven | Attempted |
| Required | 1 | To set-up working Dockerfile for project | Attempted |
| Required | 1 | Travis CI for project is set-up and build is working using JAR and Docker on Travis CI | Attempted |
| Required | 1 | Correct branches for GitFlow workflow are created - includes master, develop, and release branches | Done |
| Required | 1 | First release created on GitHub | Done |
| Required | 1 | To define code of conduct | Done |
| Required | 2 | Issues being used on GitHub | Done |
| Required | 2 | Tasks defined as user stories | Attempted |
| Required | 2 | Project integrated with Zube.io | Done |
| Required | 2 | Kanban/Project Board being used | Done |
| Required | 2 | Sprint Boards being used | Attempted |
| Required | 4 | Full use cases and diagram defined | Not Attempted |
| Required | 3 | Suitable unit tests defined | Not Attempted |
| Required | 3 | Suitable intergration tests efined | Not Attempted |
| Required | 3 | Tests running on Travis CI | Not Attempted |
| Required | 4 | Deployment working | Not Attempted |
| Required | 4 | Bug reporting system set-up | Not Attempted |