## Slide 1: Kanban
SET08103 Software Engineering Methods

## Slide 2: Overview
Origins of Kanban.
Principles of Kanban.
Scrumban and Tools.

## Slide 3: Origins of Kanban

## Slide 4: Kanban
Kanban is a Japanese word (看板) meaning signboard or billboard.
Supermarket method:
Customer buys goods from a shelf.
Supermarket notices shelf becoming empty, restocks shelf from local storage.
Local storage starts to become empty, initiating a delivery from regional storage (or similar).
Regional storage starts to become empty, initiating a purchase from a supplier.
Supplier runs low on product, and produces more to meet demand.

## Slide 5: Just-in-Time
Supermarket is not purchasing or storing more than necessary.
Supplier is not producing more than demand.
Advantages:
organisations do not store inventory, which costs money to store.
organisations do not store levels of inventory which are no longer saleable.
organisations produce goods quickly to meet demand from customers.

## Slide 6: Toyota
Six Rules for Kanban
Each process issues requests (kanban) to its suppliers as it consumes its supplies.
Each process produces according to the quantity and sequence of incoming requests.
No items are made or transported without a request.
The request associated with an item is always attached to it.
Processes must not send out defective items, to ensure that finished products will be defect-free.
Limiting the number of pending requests makes the process more sensitive and reveals inefficiencies.

## Slide 7: The Kanban Card
A message that informs of a material to replace.
Card is placed upstream when material used.
When enough cards accumulate, buy or make more resource.

## Slide 8: Other Aspects of Kanban
Pull-based system.
Work is “pulled” based on demand rather than pushed from supply.
Limiting Work-in-Progress (WiP) – only so many cards allowed.
Just-in-Time (JiT) manufacturing.

## Slide 9: Kanban in Software Development

## Slide 10: Kanban Principles for Software Development
Kanban boards make work visible.
Allows limiting of Work-in-Progress.
Integrates into existing practices:
  Scrum and Task Boards.
  User Stories

## Slide 11: Kanban Board

## Slide 12: Value Stream Mapping
Value stream map:
  To Do is work to be done.
  Doing is work being done.
  Done is work that is done.
Columns should match your value stream:
  Process A
  Process B
  Process C
  Shipping
This Photo by Unknown Author is licensed under CC BY-SA

## Slide 13: Kanban Board
This Photo by Unknown Author is licensed under CC BY-SA

## Slide 14: Software Development Value Stream
Backlog is our Product or Sprint backlog.
In progress is work currently being done.
Peer review is work awaiting review from another team member.
In test is work that needs to be tested.
Done is completed work.
Blocked is work that is blocked for some reason.

## Slide 15: Kanban Board
This Photo by Unknown Author is licensed under CC BY-SA

## Slide 16: Scrumban
Differs from Scrum
recognizing the important role of organizational management (self-organization remains an objective but within the context of specific boundaries).
allowing for specialized teams and functions.
applying explicit policies around ways of working.
applying the laws of flow and queuing theory.
deliberate economic prioritization.
Differs from Kanban
prescribes an underlying software development process framework (Scrum) as its core.
is organized around teams.
recognizes the value of time-boxed iterations when appropriate.
formalizes continuous improvement techniques within specific ceremonies.

## Slide 17: Scrumban Bucket Planning
This Photo by Unknown Author is licensed under CC BY-SA

## Slide 18: Personal Kanban
Organise your life using Kanban techniques.
See links in the lecture notes.
This Photo by Unknown Author is licensed under CC BY-NC-ND

## Slide 19: Tools

## Slide 20: Popular Tools
GitHub projects.
Jira.
Trello.
Zube.
This Photo by Unknown Author is licensed under CC BY-SA

## Slide 21: Summary

## Slide 22: Summary
Described the origins of Kanban in lean manufacturing, examining Toyota's Six Rules and Just-in-Time manufacturing.
Defined the principles of Kanban, namely Kanban boards, pull-based systems, limiting Work-in-Progress, and Just-in-Time working.
Described Scrumban as the coming together of Scrum and Kanban ideals.

## Slide 23: Recommend Reading
This Photo by Unknown Author is licensed under CC BY-NC-ND
This Photo by Unknown Author is licensed under CC BY-NC-ND